The Background

I have had the pleasure to start a new job for a very well established agency called The Zoo. As with every company managing projects are not easy. However what makes this company particularly interesting is the shear growth they are going through.

It is always good to see things from an outsiders point of view and one of the things that I noticed was the way that projects are being implemented. As with most agencies work is very fast paced and with the growth it is even faster. The system of choice for managing a project is called podio. The cool aspect of this tool is that it keeps all communication in one place. Emails should not be used to communicate in a project.

Project Management

As mentioned all the management is done within podio. All tasks are created and tracked under the specific projects. A lot of tasks are created by the project managers and assigned to the developer. Sometimes these tasks will take precedence over what is currently being worked on. What are some of the issues that I have found with this approach?

1. We don't get overall visibility. This makes it really hard to prioritise and forecast, or even plan.
2. The tasks are assigned to developers without always knowing what they are working on. Unfortunately this approach is reactive and it causes too much context switching.

Time sheets

The one thing that I have disliked about this tool is that each individual enters the time they spend on each task. Why don't I like them? Some points that come to mind:

1. No one tracks time efficiently.
2. The time is never really accurate.
3. If you have estimated a time you are more than likely that you will just enter that amount.

So we got introduced to an expansion pack for Scrum Development Pack for podio, however it still records everything in hours. I have worked in a few agile projects and I have found that this process does not work for software development.

So why do they do it? Well this is quite simple. In agency work it is all about billable hours. These billable hours are then passed on to the clients. No billable hours = no money = no job. The last statement is a reality however it makes me sad thinking about it that way.

Requirements

As with any business that delivers software we need to gather requirements. This currently is achieved by meeting with the client. We have some great people that really understand the client and the product. Once the meeting is over all of this is documented in google docs. These docs are first used as a WIKI and then cleaned up to turn into a requirements document.

The developer will add questions to this document that will be answered by either someone internally or the client will provide the answers. The idea is to try to get all the requirements down so that the developer can estimate. Does this sound like waterfall?
Estimates

Since we have the concept of billable hours we need to estimate the time it will take for a feature to be built. Estimates are done for multiple features, once that is done it is often multiplied by a factor to give it some padding. This estimate is needed as the client needs to sign of on it. So how is this estimate carried out? Well from what I can see it is done as a gut feel or as I heard it by using your life experience.

What are some of the issues with estimating in this manner?

1. One does not always know what needs to be done and people tend to be very optimistic.
2. Studies have confirmed that most people's intuitive sense of "90% confident" is really comparable to something closer to "30% confident".
3. No one ever thinks about the non functional requirements.
4. A lot of assumptions are made, which usually are wrong.

Some great articles on this topic:

1. Why Software Estimation is Hard
2. Why is Estimating so Hard?
3. Estimation is Evil – Overcoming the Estimation Obsession

Planning

Unfortunately I have not been involved in any planning session, though I expect that this is due to me just starting there. They have a concept of a WIP meeting, that I have done in the past. During these meetings we go through the whole list of projects that are being worked on. After this we are taken through all the new work coming up. This meeting goes for about 30-60 minutes. This is done once a week with the whole team.

My first impression is that it is too much information to deal with at the meeting. This reminds me of a really big standup where half of the team just switches of.

As a development team we meet every day to talk about what we are doing, however I find that we jump into solution mode quickly rather than do analysis. This os hard as we are nerds and we like to think that way. The rest of the teams seem to meet quite regularly too, which is always great to see.

Lean Projects

So some people will read this and say why are you being so negative? See I don't see it that way I see it as a place that has a great culture that wants to embrace change and continuous improvement. I also see this as massive opportunity to try out some of the ideas that I will present. A lot of these ideas are not new topics, however they have been tailored for the environment that I am in.

The concept that I am calling this is Lean Projects. A way for us to embrace lean and agile methodologies in an agency environment.

Kanban

Kanban is a method for developing software products and processes with an emphasis on just-in-time delivery while not overloading the software developers. In this approach, the process, from definition of a task to its delivery to the customer, is displayed for participants to see and developers pull work from a queue.

The thing to note from the above statement is that Kanban works on the concept of a pull model.

Visualise Workflow

As stated above one of the challenges that we face is to visualise our workflow. One way to get started is to map the value stream. The idea behind value stream mapping is to sketch out how you are working as this will help visualise it for everyone on the team.

From this visualisation we can create what is called a Kanban board. The idea behind this board is to have a way to show your team what your value stream looks like. An example of a board looks like this:

By having this board we can all be on the same page about what is going on. This board is the single point of truth for everyone working on a product.

Limit Work In Progress

The most important part of the Kanban process is limit your WIP.

In Kanban, we don’t juggle. We try to limit what we are doing, and get the most important things done, one by one, with a clear focus. It’s not uncommon to find that doing ten things at once takes a week, but doing two things at once takes hours, resulting in twenty things being done by the end of the week.

A great explanation can be found here Why Limit Work In Progress?

Measure and Manage Flow

The important aspect is to make sure that each of the feature that is on the board actually goes through to the last step of your flow. We set limits to make sure don't start picking up more features than the ones already started.

Some teams have the concept of stop the line, where the team gets together to make sure the pipeline clears up for the next features to be pulled in.

Fortunately Kanban has a few ways for us to measure the pipeline, as without measurement we can't improve on things.

Cumulative Flow Diagrams

It is an area graph that depicts the quantity of work in a given state, showing arrivals, time in queue, quantity in queue, and departure. This is a great way to visualise if we are churning features in an efficient way.

Lead Time

The term lead time (LT) is just a fancy way to say time to market. It’s essentially the time that elapses (on the calendar) from something is ordered until it is received. In software development, a feature is ordered when someone (like the product owner) asks someone else (the team) to implement it. The same feature is received when it is deployed to the production system and ready to be used by end users.

Why is this important? Well we can track how long a feature took. This is a really powerful metric, as it can be used to eliminate the entering of hours spent into a system.

How can this be used in Lean Projects? Well when I estimate I always like to estimate in terms of effort, meaning that it is easier for me to think about how easy/hard something is rather than how long it will take. This effort for me is measured using t-shirt sizes, e.g. S, M and L. Now if we start tracking all the features that have been sized using a t-shirt size we can start measuring the lead time for each of these features. We can then take the average of the lead time and this amount can be used to drive the estimates of the next feature.

Make Process Policies Explicit

As mentioned on wikipedia:

Until the mechanism of a process is made explicit it is often hard or impossible to hold a discussion about improving it. Without an explicit understanding of how things work and how work is actually done, any discussion of problems tends to be emotional, anecdotal and subjective. With an explicit understanding it is possible to move to a more rational, empirical, objective discussion of issues. This is more likely to facilitate consensus around improvement suggestions.

Feedback Loops and Improvement Opportunities

The way to improve is to provide a way to have some form of feedback loop. I am big fan of Agile Retrospectives. The idea is to meet at regular time to reflect on how everything is going. With Lean Projects we need to reflect on how efficient the process is and ask the right questions. The way that we can do that is by using the 5 Why's Technique. A good metric for improvement is reducing lead time, as this will help you deliver all features in a better way.

Remember to listen to your team as they are closer to the problem than we usually are. Usually issues tend to show that it is a process problem not a people problem. Lean Projects are about a bottom up approach.

Your people are your most important resource. Ensuring their support and cooperation is vital for all major projects.

Specification By Example

Specification by Example is a set of process patterns that facilitate change in software products to ensure that the right product is delivered efficiently.Wikipedia summarises this quite well:

Teams that apply Specification by example successfully commonly apply the following process patterns:
1. Deriving scope from goals
2. Specifying collaboratively – through all-team specification workshops, smaller meetings or teleconference reviews
3. Illustrating requirements using examples
4. Refining specifications
5. Automating tests based on examples
6. Validating the underlying software frequently using the tests
7. Evolving a documentation system from specifications with examples to support future development

So what does this all mean for Lean Projects? Well the basic idea is that we want to find a common language to describe the requirements and they are better described as a set of examples. For this work we need to do this collaboratively and to make sure that the requirements don't become stale.

Before we can think of example we need to think of the value that we are adding. The best format I have found is as follows:

In order to [business value]
As a [role]
I want to [some action]

The first part is the most important and it should reflect one of these values:

- Protect revenue
- Increase revenue
- Manage cost
- Increase brand value
- Make the product remarkable
- Provide more value to your customers

Also think about the role that this feature is for. The reason I mention this is because sometimes we build a feature for the “Highest Paid Person's Opinion”, which most of the time adds no value. A scenario or example has the following format:

Given [context]
When I do [action]
Then I should see [outcome]

The Given step is where you set up the context of your scenario. Every scenario starts with a blank slate. The When step is where you exercise the application in order to accomplish what needs testing. Finally, the Then step is where you verify the result, and it’s where we check that the correct pages are rendered, that we see a success or error message, or anything that could help us verify that the prior action was successful.

This way of working can be though of as outside-in development. So an example feature would look like this:

Feature: Login
  In order to access the website content
  As a website user
  I need to log in to the website

  Scenario: valid credentials
   Given I am on the login page
   When I provide the email address "test@mywebsite.com"
   And I provide the password "Foo!bar1"
   Then I should be successfully logged in

  Scenario Outline: invalid credentials
   Given I am on the login page
   When I provide the email address <email>
   And I provide the password <password>
   Then I should not be logged in

  Examples
    | email	| password |
    | test@mywebsite.com	| Foo!bar2 |
    | test@mywebsite.com	| Foo |

Lean Software Development