Lean Projects

I have had the pleasure to start a new job for a very well established agency called The Zoo. As with every company managing projects are not easy. However what makes this company particularly interesting is the shear growth they are going through.

It is always good to see things from an outsiders point of view and one of the things that I noticed was the way that projects are being implemented. As with most agencies work is very fast paced and with the growth it is even faster. The system of choice for managing a project is called podio. The cool aspect of this tool is that it keeps all communication in one place. Emails should not be used to communicate in a project.

Project Management

As mentioned all the management is done within podio. All tasks are created and tracked under the specific projects. A lot of tasks are created by the project managers and assigned to the developer. Sometimes these tasks will take precedence over what is currently being worked on. What are some of the issues that I have found with this approach?

1. We don't get overall visibility. This makes it really hard to prioritise and forecast, or even plan.
2. The tasks are assigned to developers without always knowing what they are working on. Unfortunately this approach is reactive and it causes too much context switching.

Time sheets

The one thing that I have disliked about this tool is that each individual enters the time they spend on each task. Why don't I like them? Some points that come to mind:

1. No one tracks time efficiently.
2. The time is never really accurate.
3. If you have estimated a time you are more than likely that you will just enter that amount.

So we got introduced to an expansion pack for Scrum Development Pack for podio, however it still records everything in hours. I have worked in a few agile projects and I have found that this process does not work for software development.

So why do they do it? Well this is quite simple. In agency work it is all about billable hours. These billable hours are then passed on to the clients. No billable hours = no money = no job. The last statement is a reality however it makes me sad thinking about it that way.

Requirements

As with any business that delivers software we need to gather requirements. This currently is achieved by meeting with the client. We have some great people that really understand the client and the product. Once the meeting is over all of this is documented in google docs. These docs are first used as a WIKI and then cleaned up to turn into a requirements document.

The developer will add questions to this document that will be answered by either someone internally or the client will provide the answers. The idea is to try to get all the requirements down so that the developer can estimate. Does this sound like waterfall?

Estimates

Since we have the concept of billable hours we need to estimate the time it will take for a feature to be built. Estimates are done for multiple features, once that is done it is often multiplied by a factor to give it some padding. This estimate is needed as the client needs to sign of on it. So how is this estimate carried out? Well from what I can see it is done as a gut feel or as I heard it by using your life experience.

What are some of the issues with estimating in this manner?

1. One does not always know what needs to be done and people tend to be very optimistic.
2. Studies have confirmed that most people's intuitive sense of "90% confident" is really comparable to something closer to "30% confident".
3. No one ever thinks about the non functional requirements.
4. A lot of assumptions are made, which usually are wrong.

Some great articles on this topic:

1. Why Software Estimation is Hard
2. Why is Estimating so Hard?
3. Estimation is Evil – Overcoming the Estimation Obsession